Day 1 - Jira Core + Project Setup

Learnt

1.  What Jira is used for in real companies?

2. Jira Software vs Service Management

3. Scrum vs Kanban (when to use what)

Practical

1. Created a Scrum project

2. Explored:

- Dashboard

- Backlog

- Board

3. Created:

- 1 Epic

- 3 Stories

- 5 Tasks

Day 2 – Issues, Workflow & Daily Usage

Learnt

- Issue types: Epic, Story, Task, Bug

- Status flow: To Do → In Progress → Done

- Priority, labels, assignee, description

Practical

- Converted 2 tasks into Bugs

- Moved issues workflow

- Linked issues (blocks, relates to)

- Added comments and attachments

Day 3 – Scrum Board & Sprint Execution

Learnt

- Product backlog vs Sprint backlog

- Sprint planning & execution

Practical

- Created a Sprint

- Added stories to sprint

- Started sprint

- Moved tasks in the last 3 days

- Completed sprint

Day 4 – Kanban + Filters (JQL Basics)

Learnt

- Kanban board purpose

- Continuous delivery concept

- JQL fundamentals

Practical

- Created a Kanban project

- Created issues and moved them

- Used JQL:

- Example:

  - All issue assigned to you -> assignee = currentUser()

  - Issues not done yet -> status != Done

  - Specific Space and the issues with only high priority -> Project = “Space Name” AND priority = High

  - Tasks due this week -> due <= endofweek()

  - All “To Do” tasks -> status = “status”

  - High priority and not done -> priority = priority AND status != Done

  - Assigned to Harika and In Progress -> assignee = Harika AND status = “In Progress”

  - Issues with labels containing “testing” -> labels IN (testing)

  - Summary contains “Keyword” -> summary ~ “keyword to search”

  - Summary starts with “Keyword” -> summary ~ “keyword*”

  - Notes / Description mention keyword -> description ~ “keyword”

  - All due before a data -> due < “Date”

Day 5 – Dashboards & Reports

Learn

- Why managers use dashboards

- Agile reports importance

Practical

- Created a dashboard

- Added gadgets:

  - Filter Results

  - Sprint Burndown

  - Pie Chart

- View:

  - Velocity report

  - Burndown chart

Day 6 – Custom Fields + Real Project Simulation

Learn

- Custom fields (what companies customize)

- Real bug tracking flow

Practical

- Added a custom field (Severity)

- Created bugs with:

  - Steps to reproduce

  - Expected vs actual result

- Simulated:

  - Bug → In Progress → Fixed → Done